BUSINESS EXECUTIVE GROUP weplacelawyers.com Workspace Migration & Deletion Plan Prepared: June 27, 2026 ¦ Deadline: June 28, 2026 ¦ From: anthony@weplacelawyers.com ¦ To: tori.wint@beghr.com

OBJECTIVE: Move all BEG services off anthony@weplacelawyers.com, then permanently delete the entire weplacelawyers.com Google Workspace by June 28, 2026. The beghr.com Workspace (tori.wint@beghr.com) becomes the single BEG org.

# ORDERED ACTION PLAN

Complete these steps IN ORDER. Do not delete the Workspace until Steps 1-3 are done.

STEP 1: BACKUP FIRST (DO THIS TODAY)

Go to: https://takeout.google.com — sign in as anthony@weplacelawyers.com

Select: Gmail, Drive, Contacts, Calendar

Export format: .zip, max file size

Google will email a download link in 1-24 hours — download before deleting workspace

Save the backup to your local computer or Google Drive under tori.wint@beghr.com

STEP 2: MIGRATE ALL SERVICES (SEE SECTION 2)

Update each service in Section 2 from anthony@weplacelawyers.com to tori.wint@beghr.com

For Apollo: set up a new @beghr.com sending email and reconnect to the sequence

Confirm each service logs in successfully under the new account before proceeding

STEP 3: SET UP NEW APOLLO OUTREACH EMAIL

Create outreach@beghr.com (or tori@beghr.com) in the beghr.com Google Workspace

Set up SPF, DKIM, DMARC for the new sending address

In Apollo: go to Settings > Email Accounts > update account ID 6a1af7bfb0a394000c9fa495

Connect the new @beghr.com address and warm it up before resuming sequences

STEP 4: DELETE THE WORKSPACE

ONLY after backup is downloaded and all services are migrated

Go to: admin.google.com > Account > Account management > Delete account

This permanently deletes the weplacelawyers.com org and all @weplacelawyers.com addresses

Cancel any billing tied to the weplacelawyers.com workspace in Google Admin before deleting

# SECTION 2: SERVICES TO MIGRATE

These services are currently logged in under anthony@weplacelawyers.com and must be updated before the workspace is deleted.

## 2A. Confirmed: Must Migrate (from Password Export)

| Service | Current Login | Action Required | Priority |
| --- | --- | --- | --- |
| Google Workspace Admin (admin.google.com) | anthony@weplacelawyers.com | This IS the workspace — delete after all others done | LAST |
| Robin Reach (robinreach.com) | anthony@weplacelawyers.com | Log in > Account Settings > Update email to tori.wint@beghr.com | HIGH |
| Vidyard (auth.vidyard.com) | anthony@weplacelawyers.com | Log in > Profile > Update email to tori.wint@beghr.com | HIGH |
| Smartlead (app.smartlead.ai) | anthony@weplacelawyers.com | Log in > Settings > Change account email to tori.wint@beghr.com | HIGH |
| MLB.com | anthony@weplacelawyers.com | Personal account — not BEG. Update to personal email if needed. | LOW |

## 2B. Must Verify: BEG Tools Not in Password Export

These tools are part of the BEG stack but were not in the password file. Confirm whether they are connected to any @weplacelawyers.com addresses.

| Service | Expected Current Account | Action |
| --- | --- | --- |
| Apollo (Outreach Sequences) | Email acct 6a1af7bfb0a394000c9fa495 — was @weplacelawyers.com | Set up new @beghr.com sending email (see Step 3) |
| Apollo (Main Account Login) | Likely tori.wint@beghr.com or personal | Verify login email in Apollo > Settings > Profile |
| Heyday (InMail tool) | Unknown | Log in and confirm account email |
| Canva | Unknown | Log in > Account > check connected email |
| Vercel (beghr.com hosting) | Unknown | Check Vercel dashboard account email |
| GA4 / GTM (beghr.com analytics) | Unknown | Check Google Analytics property owner |

# SECTION 3: ALREADY CONFIRMED ON BEGHR.COM

These services are already on the correct accounts. No action needed.

| Service | Confirmed Account | Status |
| --- | --- | --- |
| Google Workspace (beghr.com) | tori.wint@beghr.com | Active |
| LinkedIn (Tori Sales Navigator) | tori.wint@beghr.com | Active (paused June 21 — resumes June 26) |
| ZoomInfo | twint@isolvedhcm.com | Active |
| iSolved HCM Platform | twint@isolvedhcm.com | Active |
| GitHub (toribeghr/beghr-nextjs) | toribeghr | Active — beghr.com live on Vercel |
| Porkbun (domain registrar) | anthonymoretti | Active — SFTP available |
| GoDaddy | toriwint | Active |
| Notion (BEG Operations) | tori.wint@beghr.com | Active — source of truth DB |
| Calendly | tori-beghr (URL slug) | Active — https://calendly.com/tori-beghr/... |

# SECTION 4: NOTE ON SECOND PASSWORD FILE

The second exported file ("Google Passwords (1).csv") contains passwords from previous businesses: EpoxyPros, Savvy Media, DCCS Global, ProArmour CC, and related entities. NONE of these use @weplacelawyers.com or @beghr.com. This file is from a previous chapter — no BEG migration action required. Review separately if any of those accounts are still active and need to be closed.

# SECTION 5: OPEN ITEM — APOLLO SENDING EMAIL

The weplacelawyers.com domain being deleted means the Apollo outreach email account needs a new sending address. Before the cold sequence can resume, decide:

| Decision | Options |
| --- | --- |
| What is the new sending email address for Apollo cold outreach? | Option A: outreach@beghr.com Option B: tori@beghr.com Option C: Create a dedicated sending subdomain (e.g. mail.beghr.com) |
| Does this address need to be created in the beghr.com Workspace first? | Yes — create in Google Admin before connecting to Apollo |
| Is the old @weplacelawyers.com address in any active Apollo sequences? | Sequences are paused — verify in Apollo > Email Accounts before deletion |

Business Executive Group  |  beghr.com  |  tori.wint@beghr.com  |  Confidential